PRO-ENGINEERING ROLES and FLOWS

### The final recommended feature set

Admin/Coordinator — 12 modules: Zone & Worker Registry, Job Pipeline, Site Visit Queue, Estimate Console, Milestone Payment Manager, Worker Onboarding Desk, BOCW Compliance Tracker, FTE Contract Register, Live Cost Dashboard, Escalation Log, 120-Day Worker Tracker, Material Procurement.

Supervisor App — 9 modules: Job Dashboard, Site Visit App (19 screens), Daily Site Log, Milestone Gate Submission, Crew Management, Quality Gate Log, Scope Change Request, Earnings, SOS & Safety.

Client App — 10 modules: Booking Flow (already built), Job Progress Tracker (8 stages), Scope Report View, Estimate View, Live Cost Dashboard, Milestone Progress with Evidence, Supervisor Profile, Documents Vault, Rating & Review, Help & Contact.

Worker App (new) — 8 modules: Profile & Deployment Status, Competency Matrix, Job Offers, Active Job Check-in, Payments, Safety Induction, Assessment Booking, SOS.

Client App — 10 modules: Booking Flow (already built), Job Progress Tracker (8 stages), Scope Report View, Estimate View, Live Cost Dashboard, Milestone Progress with Evidence, Supervisor Profile, Documents Vault, Rating & Review, Help & Contact.

This is the complete specification. All four dashboards are development-ready in this document. When you want to build, we start with the Admin/Coordinator dashboard — it is the control centre that all other flows depend on.

Platform digital spec

Document · DOCX

Download

SUPERVISOR >>>>>>>>>>>>>>>>>>>>>>>>>>>>>>>

Supervisor App — 9 modules: Job Dashboard, Site Visit App (19 screens), Daily Site Log, Milestone Gate Submission, Crew Management, Quality Gate Log, Scope Change Request, Earnings, SOS & Safety.

### Supervisor App — 14 Screens (SA-1 to SA-14)

Navigation: Bottom tab bar — Home, My Jobs, Site Visit, Milestones, Crew. SOS floating red button always visible during active job hours (06:00–20:00). Cannot be disabled by anyone.

SA-1 Home Dashboard: Current active job card, today's task list auto-generated from the job timeline, alerts panel, earnings summary. Tasks carry forward if incomplete — amber yesterday, red if overdue two days.

SA-2 Job Pipeline: Active / Upcoming / Completed jobs. New job offer with Accept/Decline and 30-minute countdown. Decline requires reason. No response in 60 minutes: job reassigned, acceptance rate metric updated.

SA-3 Site Visit Hub: Progress indicator (0 of 19 complete), grid of all 19 screens with status. Cannot start site visit more than 500 metres from the job address (GPS gate). Works offline — syncs when connectivity restored.

SA-4 to SA-22 — 19 Site Visit Screens: Referenced to scope_verification_process.docx. No repetition here — that document is the full specification.

SA-5 Daily Site Log: Morning log (crew check-in, first-on-site photograph, planned scope, materials delivered) must be submitted before 09:30. Evening log (scope completed, deviation if any, end-of-day photograph) before 19:00. Missing either log generates an immediate coordinator alert.

SA-6 Milestone Gate Submission: Gate condition confirmed by supervisor. Mandatory photographs per milestone (count from gate config). Plain language description mandatory. Cannot submit if previous milestone is not paid.

SA-7 Ponding Test Log: Start tap (timestamp + photograph of water with depth marker), 24-hour minimum hold, complete tap (photograph of dry ceiling below). TILING IS BLOCKED until this shows PASS. Coordinator-only override.

SA-8 Plumbing Pressure Test: Start tap (gauge photograph at 3 bar), 3-hour hold, end tap (gauge photograph). WALL CHASE CLOSURE IS BLOCKED until PASS. Coordinator-only override.

SA-9 Milestone Tracker: All 6 milestones as a vertical timeline. Status for each. Past milestones show: submission date, coordinator who approved, payment date. Return reasons visible to supervisor.

SA-10 Scope Change Request: Change type selection, description (minimum 50 characters enforced), cost and timeline impact, photograph. Work on changed scope blocked until coordinator approves. If cost impact above ₹5,000 or timeline above 2 days: Coordinator auto-notified alongside Sub-Coordinator.

SA-11 Crew Management: All workers on current job with compliance status (BOCW, safety induction, deployment clearance). Supervisor cannot add workers independently — must request via coordinator. Workers not on the crew list cannot be on site — CLRA and safety violation.

SA-12 Snag List: Item by item — location, description, severity (Minor/Significant/Critical), photograph, resolution status. Critical snags cannot be "Client accepted" — must be resolved. Milestone 6 locked until all snags are Resolved or Client accepted.

SA-13 Client Handover Sign-Off: 12-point walkthrough checklist on the supervisor's phone, client taps each item. If any item is Not satisfied: added to snag list. Client signs digitally (finger signature or 4-digit PIN). Milestone 6 locked until sign-off received.

SA-14 Earnings and Payments: This week, this month, year-to-date. Gross, TDS deducted, net received. TDS deduction displayed to prevent confusion at tax time. Bank account update requires coordinator approval within 24 hours before activation.

- Supervisor App — 15 screens including the new Predictive Route Sheet and redesigned Unified Field Validation Report

It should show the Morning Log form — Stage 1 — since we deleted today's log entry at the end of last session.

It should show:

- Date (today — Saturday 27 June 2026)

- Job Reference (PE-2026-0005)

- Crew check-in list (8 workers with Present/Absent/Late)

- Morning photo upload button

- Today's planned scope textarea

- Materials delivered Yes/No

- Submit Morning Log button

Tell me what is actually showing on screen.

Daily Log Complete All sections submitted for today. Great work! [Back to Dashboard](http://localhost:3000/supervisor/dashboard)

The multi-skill option list:

- Tiling (for masons or plumbers)

- Waterproofing (for masons or tilers)

- Basic plumbing (supply line connections, tap fitting) — for carpenters or masons

- Plastering / surface preparation (for tilers or painters)

- Painting and emulsion work (for tilers finishing a job)

- False ceiling installation — gypsum board (for carpenters)

- Exhaust fan and duct installation (for electricians or carpenters)

- fitting of modular units and Furniture assembly and (for carpenters)

- For each skill you ticked as Competent or Expert: how many jobs have you done this skill on in the past 2 years?

- For each skill you ticked as Competent or Expert: what is the most complex version of that skill you have done — give one specific example?

- Reading drawings and setting out dimensions on site (for supervisors or advanced skilled workers)

- Welding (basic — tack welding for pipe supports or gate fitting)

- Glass cutting and glazing

- Scaffolding erection and dismantling

- Operating a concrete mixer

- Demolition and hacking (for masons or any trade)

- Rubble disposal management (for any trade)

- Which secondary skill would you most like to get trained in next — why?

- Safety supervision — briefing a group of workers before work begins

- Client communication — explaining progress or a problem in plain language

Stage 1 — Supervisor submits: milestone gate photograph and description. System validates both are present before submission is accepted.

Find the finalised booking and operational flow from the transcript

Claude couldn't finish this response. Try again in a moment.

check the flow originally made. list it here . then give instructions to create. we had already finalised. are you losing the main decisions ar ewe are to work ? then this all is wastage

3:34 PM

You are right to call this out. I found the original finalised flow in the transcript. Let me list it clearly.

The finalised operational flow — from transcript:

Step 1 — Client books at /book — 9 steps — saves to guest_enquiries

Step 2 — Coordinator assigns supervisor — Admin Dashboard, Job Pipeline, View Details, Assign Supervisor

Step 3 — Supervisor does site visit — 19-screen scope verification app — saves scope report to scope_reports

Step 4 — Coordinator reviews scope report — Scope Reports tab on Admin Dashboard

Step 5 — Coordinator generates estimate — Estimate Console — applies zone rates from zone_cost_database — produces estimate document

Step 6 — Estimate sent to client — client sees estimate on their app/email, accepts or rejects

Step 7 — Client accepts and pays token — booking confirmed, milestone escrow set up

Step 8 — Work begins — Daily Site Log starts (morning log, evening log, LTF feed)

Step 9 — Milestone gates — supervisor submits evidence at each milestone — payment chain triggers

Step 10 — Snag list — final quality check before handover

Step 11 — Client handover sign-off — 6-point checklist, digital signature

Step 12 — DLP period — defect liability period, coordinator only contact

Revised 19-screen sequence:

- Job Details (read only)

- Scope Intent — what is being renovated, what is retained

- Ceiling Condition

- Wall Condition

- Floor Condition and Drain

- Plumbing Assessment

- Electrical Assessment

- Waterproofing Assessment

- Structural Condition

- Tile Specification (conditional — only if tiles being replaced)

- Fixture Specification (conditional — only if fixtures being replaced)

- Site Access and Logistics

- Community Compliance

- Measurements

- Labour Requirement (auto-calculated)

- Material Estimation (auto-calculated)

- Risk Flag Summary (auto-generated)

- Timeline (auto-generated)

- Submit

Screen 2 — Scope Intent drives conditional logic for Screens 10 and 11. If supervisor says "tiles retained" on Screen 2, Screen 10 is skipped automatically.

Scope Intent completely before giving the instruction.

Screen 2 — Scope Intent: exact fields and conditional logic:

Main questions (always shown):

- Is this a full bathroom renovation or partial? — FULL / PARTIAL

- Tiles — REPLACE ALL / REPLACE FLOOR ONLY / REPLACE WALLS ONLY / RETAIN ALL

- Fixtures (WC, basin, shower) — REPLACE ALL / REPLACE SELECTED / RETAIN ALL

- Plumbing lines — REROUTE / RETAIN EXISTING LAYOUT

- Electrical points — ADD/CHANGE / RETAIN EXISTING

- Ceiling — RENOVATE / RETAIN

- Geyser — REPLACE / RETAIN / NEW POINT ONLY

Conditional pop-ups based on answers:

- If tiles REPLACE: → tile format, type, tier, grout (Screen 10 fully populated)

- If tiles RETAIN: → Screen 10 skipped entirely

- If fixtures REPLACE ALL or REPLACE SELECTED: → which fixtures (Screen 11 populated)

- If fixtures RETAIN ALL: → Screen 11 skipped

- If plumbing REROUTE: → Screen 6 shows full plumbing questions

- If plumbing RETAIN: → Screen 6 shows condition check only

- If electrical ADD/CHANGE: → Screen 7 shows new points questions

- If electrical RETAIN: → Screen 7 shows condition check only

This single screen controls which subsequent screens show full questions vs abbreviated questions.

Estimate creator flow:

- Reads measurements from Screen 14

- Reads scope intent from Screen 2

- Reads zone from job record

- Looks up zone_cost_database for current rates

- Multiplies quantity × rate for each line item

- Applies 10% waste factor on tiles

- Applies platform fee 12%, BOCW cess 1%, GST 18%

- Generates line-by-line estimate with totals

- Supervisor reviews and confirms

- Client Decision at Point of Discovery — Not at End

- This is the correct operational principle. When a risk flag is raised on any screen, the client decision must be captured immediately on that screen — not deferred to Screen 17.

- Pattern for every risk flag:

WHAT WAS DONE TODAY:

Site Visit App — all 19 screens built:

- Screens 1-13 working and tested

- Screens 14-19 created and wired

- Voice input added to all notes fields

- Touch-friendly +/− buttons on all numeric inputs

- Review and edit capability — tap completed screen to go back

- Logical resequencing — Scope Intent screen 2 drives conditional logic

- Screens 10 and 11 auto-skip if tiles/fixtures retained

Database:

- site_visit_reports table — all 19 screen columns added

- supervisor_schedule table — created

- supervisor_daily_routes — route_confirmed and route_locked_at columns added

- geo_hierarchy — full India → UP → Noida → Sector 62/63/64 hierarchy seeded

- rate_card — 39 rate rows across 3 sectors seeded

- rate_surcharge — 3 surcharges seeded

- labour_rate_config — 12 activity output rates seeded

NEXT SESSION PRIORITY ORDER:

- Test Screens 14-19 end to end — confirm all save correctly

- Wire Screen 15 Labour to fetch from labour_rate_config with accordion collapse/expand

- Wire Screen 16 Materials to fetch rates from rate_card using geo_hierarchy lookup

- Move client decisions to point of discovery on each screen (not deferred to Screen 17)

- Build SA-ROUTE supervisor daily planning screen at /supervisor/route

- Build Estimate Console on Admin Dashboard